SE 4485: Software Engineering Projects

Spring 2025

Final Report

| Group Number | 3 |
| --- | --- |
| Project Title | Predictive Analytics Application |
| Sponsoring Company | Raytheon |
| Sponsor(s) | Marc Perna, Trey Williams, Trevor A. Lang, Ryan Havens |
| Students | 1. Brie Haynes 2. Srinesh Ganesh 3. Gregory Rodriguez 4. Victor Sim 5. Josh Pahman 6. Yousuf AlMakhamreh |

# Emission Analyzer

# Group 3

Executive Summary

Emission Analyzer is a web application that predicts the carbon monoxide and nitrous oxide emissions of commercial jet engines based on three operational parameters: rated thrust, bypass ratio, and pressure ratio. This report provides insight into the application’s development, ranging from its project management plan to its test plan.

Table of Contents

1.	Introduction	2

Purpose and Scope	2

Product Overview	2

Structure of the Document	2

Terms, Acronyms, and Abbreviations	2

2.	Project Management Plan	3

Project Organization	3

Lifecycle Model Used	3

Risk Analysis	3

Software and Hardware Resource Requirements	4

Deliverables and Schedule	5

Monitoring, Reporting, and Controlling Mechanisms	6

Professional Standards	7

Evidence the Document has Been Placed Under Configuration Management	7

Impact of the Project on Individuals and Organizations	8

3.	Requirement Specifications	8

FUNCTIONAL REQUIREMENTS	15

Create Account	15

Add Engine	15

Edit Engine	15

Delete Engine	16

Perform Emission Prediction	16

Generate Visualizations	16

Download Prediction Data	17

NON-FUNCTIONAL REQUIREMENTS	17

Availability	17

Error Handling	17

Usability	17

Simple Input Fields	18

Ease of Navigation	18

Maintainability	18

Documentation	18

Interoperability	18

Browser Support	18

4.	Architecture	18

Architectural Style	18

Feature Support	18

Create Account	18

Add Engines to Account	19

Edit Engines	19

Delete Engines	20

Predict Emissions	20

Visualize Results	20

Download Prediction Data	21

Technology	23

Programming Languages	23

Frameworks and Libraries	23

Database Management System	23

Software	23

Containerization	23

Developer Tools	23

Prediction Model	23

Hardware	23

Minimum Requirements	23

Recommended Requirements	23

End User Hardware	23

Communication Between Application and Servers	23

5.	Design	23

Entity-Relationship	23

Add Engine	23

GUI Rationale	23

Landing Page	23

Home Page	23

Add Engine Page	23

Engine Page	23

Edit Engine Page	23

Class Diagrams Rationale	23

Sequence Diagrams Rationale	23

6.	Test Plan	23

Create User	23

Add Engine	23

Edit Engine	23

Delete Engine	23

Predict Emissions	23

Generate Visualizations	23

Download Prediction Data	23

Techniques	23

Criteria	23

7.	Evidence the Document Has Been Placed under Configuration Management	23

8.	Engineering Standards and Multiple Constraints	23

9.	Additional References	23

Acknowledgment	23

List of Figures

Use Case 1: Create Account	13

Use Case 2: Add Engine	14

Use Case 3: Edit Engine	14

Use Case 4: Delete Engine	14

Use Case 5: Predict Emissions	15

Use Case 6: Generate Visualizations	16

Use Case 7: Download Prediction Data	17

Figure 1: Architectural Model	26

Figure 2: Requirements Traceability Matrix	29

Figure 3: Landing Page	30

Figure 4: Home Page	31

Figure 5: Add Engine Page	31

Figure 6: Engine Page	33

Figure 7: Edit Engine Page	33

Figure 8: Entity-Relationship Class Diagram	34

Figure 9: Software Components Class Diagram	35

Figure 10: Component Traceability	43

Sequence Diagram 1: Add Engine	35

Sequence Diagram 2: Edit Engine	36

Sequence Diagram 3: Delete Engine	37

Sequence Diagram 4: Predict Emissions	38

Sequence Diagram 5: Generate Visualizations	39

Sequence Diagram 6: Download Prediction Data	40

Request 1: Create User	43

Request 2: Add Engine	44

Request 3: Edit Engine	45

Request 4: Delete Engine	46

Request 5: Predict Emissions	47

Request 6: Generate Visualizations	48

Request 7: Download Prediction Data	49

List of Tables

Textual Description 1: Create Account	17

Textual Description 2: Add Engine	18

Textual Description 3: Edit Engine	19

Textual Description 4: Delete Engine	19

Textual Description 5: Predict Emissions	20

Textual Description 6: Generate Visualizations	21

Textual Description 7: Download Prediction Data	22

Feature Support 1: Add Account	22

Feature Support 2: Add Engines	23

Feature Support 3: Edit Engines	23

Feature Support 4: Delete Engines	23

Feature Support 5: Predict Emissions	24

Feature Support 6: Visualize Results	24

Feature Support 7: Download Prediction Data	25

Test Case 1: Create User	44

Test Case 2: Add Engine	45

Test Case 3: Edit Engine	46

Test Case 4: Delete Engine	47

Test Case 5: Predict Emissions	48

Test Case 6: Generate Visualizations	50

Test Case 7: Download Prediction Data	51

# Introduction

## Purpose and Scope

The purpose of this document is to consolidate information from the various reports our team has produced thus far into a single, cohesive final report containing all necessary information relevant to the project. This includes information from our Project Management Plan, Requirements Documentation, Architecture Documentation, Detailed Design Documentation, and Test Plan. As such, the scope of this document is the sum of the scopes of those documents; that is, every aspect of the project.

## Product Overview

The emission analyzer will evaluate the impact of operational parameters on NOx and CO emissions from commercial jets. Using predictive models and interactive visualizations, it will help airlines, manufacturers, and regulators balance emissions while maintaining efficiency. The model will be able to explore operational scenarios and generate downloadable reports. By leveraging machine learning and data analysis, the tool provides actionable insights for optimizing engine performance and reducing environmental impact. This project supports sustainable aviation by enabling data driven decision making to minimize emissions without compromising operational effectiveness.

## Structure of the Document

Please see the table of contents above for a general overview of the document’s structure.

## Terms, Acronyms, and Abbreviations

Terms:

B/P Ratio: Bypass Ratio; the amount of air that bypasses the compressor portion of a jet engine.

Rated Thrust: The maximum thrust potential of a jet engine, given in units of Newtons.

Pressure Ratio: The amount of compression a jet engine applies to the air that does not bypass the compressor.

Acronyms:

- NOx: Nitrous Oxide

- CO: Carbon Monoxide

- API: Application Programming Interface

- UI: User Interface

- UX: User Experience

- GPU: Graphics Processing Unit

- CPU: Central Processing Unit

- RAM: Random Access Memory

- FR: Functional Requirement

- NFR: Non-Functional Requirement

# Project Management Plan

## Project Organization

Our team will be divided into two groups, with three members assigned to each one:

Data and Analytics Team

- Clean, preprocess, and organize the data for analysis

- Set up and manage the data pipeline (ingest, storage, and access)

- Develop predictive models using the data

- Collaborate with the Application Team to integrate the models into the app

Application Team

- Design and build the user interface

- Develop back-end logic and APIs to connect the UI with the data and models

- Implement data visualizations dashboards

Table 1

| Teams | Members |
| --- | --- |
| Data and Analytics | Josh Pahman |
|  | Victor Sim |
|  | Gregory Rodriguez |
| Application | Brie Haynes |
|  | Srinesh Ganesh |
|  | Yousuf Al Makhamreh |

## Lifecycle Model Used

Our team will adopt the Agile methodology, specifically the Scrum framework, to guide our development process. This approach will foster a highly communicative and collaborative environment, ensuring that all team members remain aligned on project goals and progress. Additionally, this framework will enable us to deliver incremental value while maintaining steady progress, mitigating risks, and improving the overall quality of our work.

## Risk Analysis

Data-Related Risks

- Data Quality and Bias: The emissions dataset may contain biases, missing values, or incorrect information, impacting model performance.

  - Mitigation: Implement robust data preprocessing, augmentation, and bias detection techniques to improve model fairness and accuracy.

- Data Availability and Consistency: Inconsistent or insufficient data may hinder model training and validation.

  - Mitigation: Establish standardized data collection protocols and use synthetic data generation techniques when necessary.

Prediction Model Risks

- Model Accuracy and Generalization: Machine learning models may not generalize well to unseen operational conditions, leading to inaccurate predictions.

  - Mitigation: Use high-quality, diverse training datasets, perform rigorous validation, and continuously refine models with real-world data

- Overfitting and Underfitting: The model may be overfit to training data or fail to capture complex relationships in emissions data

  - Mitigation: Use regularization techniques, cross-validation, and hyperparameter tuning to ensure a balanced model.

- Computational Efficiency: Training and inference of complex models may require significant computational power, leading to performance issues.

  - Mitigation: Optimize model architectures, use efficient algorithms, and employ local computing resources effectively.

Deployment Risks

- System Integration Challenges: The application may face compatibility issues with existing aviation systems and workflows.

  - Mitigation: Design modular APIs, follow industry standards, and conduct thorough integration testing.

- Scalability Limitations: The system may struggle to handle large datasets or multiple users efficiently.

  - Mitigation: Implement efficient data structures, caching mechanisms, and conduct load testing to ensure scalability.

## Software and Hardware Resource Requirements

Hardware Requirements

- High-performance CPU (Multi-core i7/i9, Ryzen 7/9, or Apple M-series chip) – Required for data preprocessing and computational tasks.

- At least 16GB RAM (32GB recommended) – Ensures smooth handling of large datasets and real-time computations.

- GPU (NVIDIA RTX 3060 or higher, or Apple M-series GPU) – If using deep learning models or large-scale simulations for aircraft emissions.

- 500GB+ SSD Storage (1TB preferred) – For storing datasets, models, and logs efficiently.

Software Requirements

- Programming Languages

  - Frontend: React.js + D3.js for interactive UI + trade-off curves and heatmaps for NOx vs CO emissions visualization.

  - Backend: Python + Django for backend API development to process and serve emission predictions.

- Data Processing, Analysis & Visualization

  - PostgreSQL/MySQL for storing engine operational data, emissions levels, and user-uploaded datasets.

  - Jupyter Notebook for data preprocessing, exploratory data analysis (EDA), and model testing.

  - Matplotlib/Plotly to generate static and dynamic emission reports

- Machine Learning & Simulation Tools

  - Machine learning: Scikit-Learn + XGBoost for predictive modeling.

  - Emissions modeling: Cantera/NASA CEA for physics-based simulations.

- Version Control: GitHub/GitLab for code collaboration and tracking changes.

- Project Management Tools: GitHub Projects.

## Deliverables and Schedule

Deliverables

- Data Collection and Preprocessing

  - Gather historical flight operation-related data, engine parameters, and combustion/emissions data.

  - Format data for AI model training and visualization.

- AI Model Development

  - Train an AI model to predict NOx and CO emissions.

- Visualization and UI Development

  - Build a graph visualization of trade-off curves for NOx vs. CO emissions and other related data using tools. like D3.js, Recharts, etc....

  - Integrate a way for users to insert their own data into the model to show their own graphs.

- Model Evaluation and Testing

  - Validate predictions using historical emissions-related data

  - Refine model accuracy and optimize performance.

- Final Report and Deployment

  - Document findings and prepare a presentation.

  - Deploy a functional prototype for user feedback.

Schedule (11 Weeks)

We intend to start development in the week of February 24th.

Table 2

| Week | Data and Analytics Team | Application Team |
| --- | --- | --- |
| 1-2 | Review, collect, and preprocess data from sources. | Design wireframes and define UI requirements. |
| 3-4 | Perform exploratory data analysis and identify key input variables. | Develop back-end API for data upload and model integration. Use mock data if needed. |
| 5-6 | Develop and train initial model to predict NOx and CO emissions. | Develop front-end interface for data upload and results display. |
| 7-8 | Refine models and analyze NOx-CO trade-offs. | Design and implement visualizations (e.g. trade-off curves, heat maps). Integrate model. |
| 9-10 | Test and optimize models and analytics. | Test and deploy the web application. |

Dependencies

Team Dependencies

Many of the project’s dependencies exist between the Data Analytics Team and the Application Team. To develop a fully functional user interface, the Application Team requires the API built by the Data Analytics Team. However, this dependency can be mitigated by using mock data until the official API and data are ready. Beyond the API and data, another dependency that exists between the Data Analytics Team and the Application Team is the AI Model. To develop heatmap visualizations and trade-off curves, the Application Team will need the AI-generated emissions predictions.

Estimation Logic

The estimation logic has a dependency on the AI model, as it analyzes operational parameters to estimate NOx and CO emissions. To have this functionality, the AI model needs to be fully implemented, with the ability to predict emission levels based on engine-specific data and format the results into an output that can be used for visualization and optimization.

Emissions Prediction Model

The emissions prediction model has a dependency on high-quality historical and real-time engine operational data, including thrust settings, fuel flow rates, and combustion temperatures. The model must be fully trained and optimized to accurately predict NOx and CO emissions, ensuring that downstream applications, such as visualizations and operational recommendations, can function effectively.

## Monitoring, Reporting, and Controlling Mechanisms

To ensure our project is successful, the following reports will be produced regularly, providing insight into our team’s progress:

- Progress Reports: A detailed progress report will be generated at the end of each sprint to track completed tasks, ongoing activities, and any challenges encountered.

- Quality Assurance Reports: These will be generated after each phase of testing. They will document test results, any identified faults, failures, or errors, and the steps taken to resolve them.

The control mechanisms that we will use include:

- Kanban Boards: A Kanban Board will be used to track our tasks. It will provide different statuses for each one such as “To Do”, “In Progress”, and “Done”. It will also provide a level of importance, such as “Low”, “Medium”, and “High”, for prioritization.

- Weekly Updates: Team members will do a weekly status update in team meetings.

## Professional Standards

- IEEE Std 1058-1998: Software Project Management Plans [pdf]

- PMBOK® Guide: Project Management Body of Knowledge [pdf]

- IEEE Std 12207: Software Life Cycle Processes [pdf]

- IEEE Std 15939: Measurement Process [pdf]

- ISO/IEC/IEEE Std 29148-2018: Systems and Software Engineering

- Life Cycle Processes

- Requirements Engineering [pdf]

There are no additional engineering standards or constraints that our sponsors would like us to apply to this document.

## Evidence the Document has Been Placed Under Configuration Management

- We will be using Microsoft Word for our Configuration Management.

| Version | Checked Out By | Checked In By | Changes Made | Reviewers | Ship-It Status |
| --- | --- | --- | --- | --- | --- |
| v1.0 | Brie | Brie | Added abstract, introduction, lifecycle model, and project organization. | Josh, Greg | Ship-It ✅ |
| v1.1 | Srinesh | Srinesh | Added software and hardware requirements | Brie, Greg | Ship-It ✅ |
| v1.2 | Josh | Josh | Added prediction model risks and deployment risks | Brie, Victor | Ship-It ✅ |
| v1.3 | Brie | Brie | Added deliverables, schedule, and dependencies | Josh, Victor | Ship-It ✅ |
| v2.0 | Brie | Brie | Edited schedule | Josh, Victor | Ship-It ✅ |
| v2.1 | Greg | Greg | Updated the project description | Josh, Victor | Ship-It ✅ |
| V2.2 | Josh | Josh | Updated risk analysis | Victor, Yousuf | Ship-It ✅ |
| V2.3 | Victor | Victor | Updated the Deliverables section, got rid of something in hardware requirements. | Josh, Srinesh | Ship-It ✅ |
| V2.4 | Brie | Brie | Added references | Josh, Srinesh | Ship-It ✅ |
| V2.5 | Yousuf | Yousuf | Updated the dependencies | Srinesh, Josh | Ship-It ✅ |
| V2.6 | Srinesh | Srinesh | Updated the software + hardware requirements | Josh, Brie | Ship-It ✅ |

## Impact of the Project on Individuals and Organizations

This project is focused on predicting NOx and CO emissions from commercial jet engines using machine learning. The goal is to help airlines and manufacturers make better decisions about engine performance and emissions. The tool will give users visual reports and predictions based on real-world engine data.

For individuals, especially those concerned with environmental issues, this project could help reduce the pollution caused by flying. That matters because NOx and CO emissions are harmful to air quality and can affect public health. By helping airlines lower emissions, the project can contribute to cleaner air and a healthier environment.

On a bigger scale, it supports public welfare by encouraging more sustainable aviation. It can also help companies meet environmental regulations and avoid fines. Economic factors are considered too, since improving efficiency while lowering emissions could reduce fuel costs.

The project doesn't directly deal with cultural or social factors, but the tech could be applied globally, since air travel is used worldwide. Overall, this project aims to balance performance and environmental impact, which is useful for both people and organizations.

# Requirement Specifications

Stakeholders for the system

- Company

- Raytheon (Sponsoring Company)

- Marc Perna, Trey Williams, Trevor A. Lang, Ryan Havens (Sponsors)

- Users

- Engine manufacturers and designers

- Environmental analysts

Graphic Use case model for functional requirements

Use Case 1: Create Account

Use Case 2: Add Engine

Use Case 3: Edit Engine

Use Case 4: Delete Engine

Use Case 5: Predict Emissions

Use Case 6: Generate Visualizations

Use Case 7: Download Prediction Data

Rationale for each use case model

FR1. The system shall allow users to create an account. This allows for engines to be associated with a particular user.

FR2. The system shall allow users to add an engine to their account. This establishes a structured framework for tracking and managing engine-specific data, enabling users to organize all relevant parameters and predictions associated with a particular engine.

FR3. The system shall allow users to edit engines associated with their account, enabling them to update engine data or correct any errors.

FR4. The system shall allow users to delete engines associated with their account, enabling them to remove any engines they no longer wish to keep.

FR5. The system shall predict NOx and CO emission levels based on the engine parameter data associated with an engine. This allows users to analyze the environmental impact of different operational settings, enabling informed decisions to optimize engine performance while minimizing emissions.

FR6. The system shall generate and display visualizations showing the predicted NOx and CO emission levels. This enables users to interpret the results of the emission predictions in a visual manner, facilitating better understanding of the relationship between operational parameters and emissions.

FR7. The system shall allow users to download prediction data for all engines, providing access to the raw data underlying the visualizations.

Textual Description for each use case

Textual Description 1: Create Account

| Create Account |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | - The user must select the option to create an account |
| Normal Flow of Events | - The user selects the option to create an account - The system generates the necessary data - The system stores the data - The system navigates the user into the application |
| Exit Condition(s) | Successful Exit - The system has successfully stored the data - The user is able to access the application Unsuccessful Exit - The system is unable to generate the necessary data to create an account - The system notifies the user and suggests to try account creation again |
| Exceptions | - System Error: If the system is unable to create the user account (e.g. the API is down), the system will notify the user and prompt them to try account creation again. |
| Special Requirements | No special requirements. |

Textual Description 2: Add Engine

| Add Engine |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | - The user must have an account - The user must have valid input data |
| Normal Flow of Events | - The user selects the option to add an engine - The system prompts the user to enter the engine data - The user enters the data - The system validates the data - The system stores the data - The system notifies the user that the data has been successfully entered |
| Exit Condition(s) | Successful Exit - The system has successfully stored the data - The user receives confirmation from the system that the data has been successfully entered Unsuccessful Exit - The data provided by the user is invalid or incomplete - The system notifies the user of the error and prompts them to correct their input |
| Exceptions | - Invalid data: If the data is invalid, the system will prompt the user to re-enter their input. This exception also includes the case where there is missing required data such as the engine identification and engine type. - Already exists: If the engine record already exists, the system will notify the user and prompt them to navigate to its web page. |
| Special Requirements | - Each engine record ID must be unique within the system (e.g. two engine records cannot have “HTF7000” as their engine identification) |

Textual Description 3: Edit Engine

| EditEngine |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | The user must have at least one engine associated with their account |
| Normal Flow of Events | - The user selects the option to edit the engine - The system prompts the user to enter the new engine data - The user enters the data - The system validates the data - The system stores the data - The system notifies the user that the engine’s data has been successfully updated |
| Exit Condition(s) | Successful Exit - The system has successfully stored the data - The user receives confirmation from the system that the data has been successfully entered Unsuccessful Exit - The data provided by the user is invalid or incomplete - The system notifies the user of the error and prompts them to correct their input |
| Exceptions | - Invalid data: If the data is invalid, the system will prompt the user to re-enter their input. This exception also includes the case where there is missing required data such as the engine identification and engine type. |

Textual Description 4: Delete Engine

| DeleteEngine |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | The user must have at least one engine associated with their account |
| Normal Flow of Events | - The user selects the option to delete an engine - The system prompts the user to verify their selection - The user verifies their selection - The system deletes the engine - The system notifies the user that the engine has been successfully deleted |
| Exit Condition(s) | Successful Exit - The system has successfully deleted the engine - The user receives confirmation from the system that the engine has been successfully deleted Unsuccessful Exit - The system is unable to delete the engine - The system notifies the user of the error and prompts them to attempt deletion again |
| Exceptions | - System Error: The system is unable to fulfill the request, either due to the application, API, or database. |

Textual Description 5: Predict Emissions

| PerformEmissionPrediction |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | - The user must have at least one engine associated with their account |
| Normal Flow of Events | - The user selects the option to perform emission prediction for a specific engine - The system performs the emission prediction - The system generates the prediction results - The system stores the prediction results in the database and sends them to the front-end - The system presents the prediction results to the user |
| Exit Condition(s) | Successful Exit - The system successfully performed the emission prediction - The system successfully generates the prediction results - The system successfully displays the prediction results Unsuccessful Exit - The system is unable to: - Perform emission prediction - Generate the prediction results - The system notifies the user and suggests attempting emission prediction again. |
| Exceptions | - Prediction Model Failure: If the prediction model fails, the system will notify the user and suggest performing the emission prediction again. |
| Special Requirements | - There are no special requirements for this use case. |

Textual Description 6: Generate Visualizations

| GenerateVisualizations |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | - The user must have at least one engine associated with their account - The user must have performed emission prediction on a specific engine |
| Normal Flow of Events | - The user selects the option to predict the emissions of a particular engine - The system generates the prediction results - The system generates the visualizations based on the prediction results - The system displays the visualizations to the user |
| Exit Condition(s) | Successful Exit - The system successfully generated and displayed the visualizations Unsuccessful Exit - The system is unable to generate and display the visualization - The system prompts the user to attempt predicting the emissions again |
| Exceptions | - Generation Failure: The system is unable to generate the visualizations - Display Failure: The system is unable to display the visualizations - Data Unavailable: The data for visualization is missing, corrupt, or improperly formatted |
| Special Requirements | There are no special requirements for this use case. |

Textual Description 7: Download Prediction Data

| DownloadPredictionData |  |
| --- | --- |
| Participating Actors | User |
| Entry Condition(s) | - The user must have at least one engine associated with their account - The user must have performed emission prediction on a specific engine |
| Normal Flow of Events | - The user selects the option to download their prediction data - The system retrieves the prediction results - The system formats the prediction result to JSON - The system downloads the prediction results onto the user’s computer |
| Exit Condition(s) | Successful Exit - The system successfully retrieved and downloaded the prediction results in the desired format Unsuccessful Exit - The system is unable to retrieve the prediction results - The system prompts the user to attempt downloading the prediction data again |
| Exceptions | - Formatting Failure: If the system is unable to format the prediction model response into the desired format, the system will notify the user and suggest performing the emission prediction again. |
| Special Requirements | There are no special requirements for this use case. |

3.5. Non-functional requirements

## Availability

### Error Handling

NFR1. The application must display an error message within 2 seconds of error detection that includes the error code and a description of the error.

NFR2. The system must not crash or lose data during errors.

## Usability

### Simple Input Fields

NFR3. The user interface must include labeled input fields for the supported operational parameters (e.g. rated thrust, B/P ratio, pressure ratio).

NFR4. Each input field should validate for numeric input only and display a warning message if the input format is incorrect.

NFR5. The system must reject inputs that exceed valid ranges.

Turbofan

Rated Thrust: 22 kN to 489 kN

Bypass Ratio: 1 to 15:1

Pressure Ratio: 9.5:1 to 50:1

Mixed Turbofan

Rated Thrust: 22 kN to 356 kN

Bypass Ratio: 0.5 to 12:1

Pressure Ratio: 20:1 to 50:1

### Ease of Navigation

NFR6. The application must allow users to input data, view results, and navigate through the application with no more than 3 clicks from one task to another.

## Maintainability

### Documentation

NFR7. Documentation that explains how to use the system’s main functions must be provided.

## Interoperability

### Browser Support

NFR8. The application must work correctly on the latest two versions of Firefox and Chrome.

# Architecture

Architectural style(s) used

## Architectural Style

The architectural style used for this application is the layered architecture pattern. There are five layers: Presentation, Application, Service, Data Access, and Database. This style was chosen due to its focus on separation of concerns, modularity, and maintainability.

## Feature Support

### Create Account

Feature Support 1: Add Account

| Layers | Actions |
| --- | --- |
| Presentation | - Provides option for creating user account - Displays success/error message based on API response |
| Application | - Implements endpoint for creating a user account - Forwards engine data to the Service Layer |
| Service | - Validates engine data against business rules (i.e. no duplicate IDs) - Forwards validated engine data to the Data Access Layer |
| Data Access | - Maps engine data to the “User” table - Builds database query logic - Executes query logic |
| Database | - Stores user data in the “User” table |

### Add Engines to Account

Feature Support 2: Add Engines

| Layers | Actions |
| --- | --- |
| Presentation | - Provides form for engine details - Validates input and sends data to API endpoint - Displays success/error message based on API response |
| Application | - Implements endpoint for adding engines to account - Forwards engine data to the Service Layer |
| Service | - Validates engine data against business rules (i.e. no duplicate IDs) - Forwards validated engine data to the Data Access Layer |
| Data Access | - Maps engine data to the “Engine” table - Builds database query logic - Executes query logic |
| Database | - Stores engine data in the “Engine” table |

### Edit Engines

Feature Support 3: Edit Engines

| Layers | Actions |
| --- | --- |
| Presentation | - Provides form for editing engine details - Validates input and sends data to API endpoint - Displays success/error message based on API response |
| Application | - Implements endpoint for editing engines associated with account - Forwards engine data to the Service Layer |
| Service | - Validates engine data against business rules - Forwards validated engine data to the Data Access Layer |
| Data Access | - Maps engine data to the “Engine” table - Builds database query logic - Executes query logic |
| Database | - Stores engine data in the “Engine” table |

### Delete Engines

Feature Support 4: Delete Engines

| Layers | Actions |
| --- | --- |
| Presentation | - Provides “Delete Engine” button - Displays success/error message based on API response |
| Application | - Implements endpoint for deleting engines associated with account - Forwards engine data to the Service Layer |
| Service | - Forwards validated engine data to the Data Access Layer |
| Data Access | - Builds database query logic - Executes query logic |
| Database | - Deletes selected engine |

### Predict Emissions

Feature Support 5: Predict Emissions

| Layers | Actions |
| --- | --- |
| Presentation | - Sends data to designated API endpoint |
| Application | - Implements endpoint for performing emission prediction - Forwards engine parameter data to the Service Layer - Packages the prediction results into a JSON response and sends it to the front-end |
| Service | - Performs the emission prediction and returns the results to the Application Layer - Forwards the prediction results to the Data Access Layer |
| Data Access | - Maps prediction data to “Prediction” table - Builds database query logic - Inserts data |
| Database | - Stores prediction results in the “Prediction” table |

### Visualize Results

Feature Support 6: Visualize Results

| Layers | Support |
| --- | --- |
| Presentation | - Requests prediction data from the designated API endpoint - Renders the data visualization upon success |
| Application | - Provides API endpoint for retrieving existing prediction data - Forwards request to the Service Layer |
| Service | - Implements business logic for validating the data - Forwards validated data to the Data Access Layer |
| Data Access | - Builds database query logic |
| Database | - Retrieves necessary data from the “Prediction” table in the database |

### Download Prediction Data

Feature Support 7: Download Prediction Data

| Layers | Support |
| --- | --- |
| Presentation | - Provides “Download Prediction Data” button - Checks the application store for prediction data. Sends data to the designated API endpoint if needed |
| Application | - Provides API endpoint for retrieving existing prediction data - Forwards request to the Service Layer |
| Service | - Implements business logic for validating the data - Forwards validated data to the Data Access Layer |
| Data Access | - Builds database query logic - Retrieves necessary data from the “Prediction” table in the database |
| Database | - Retrieves prediction data from the Prediction table |

Architectural model

Figure 1: Architectural Model

Technology, software, and hardware used

## Technology

### Programming Languages

- JavaScript (Front-end)

- Python (Back-end)

- C/C++ (Prediction model)

### Frameworks and Libraries

- React + Vite (Front-end)

- Django (Back-end)

- Plotly.js (Data visualizations)

### Database Management System

- PostgreSQL

## Software

### Containerization

Docker

Used for containerizing the various components of the application including the front-end, back-end, database, and prediction model.

- Docker Compose

- Used to manage the Docker containers

### Developer Tools

- Command Line Interface (CLI)

- Integrated Development Environment (IDE)

### Prediction Model

MATLAB

Used to create the prediction model

## Hardware

### Minimum Requirements

- CPU: 2 cores

- RAM: 8 GB

- Storage: 100 GB

### Recommended Requirements

- CPU: 4 cores

- RAM: 16 GB

- Storage: 256 GB

### End User Hardware

The user’s hardware must support the ability to render HTML, CSS, and JavaScript. Most modern computers with a sufficient browser will be able to run this application.

### Communication Between Application and Servers

The application and server will communicate through the application programming interface (API), which acts as an intermediary component between them. The API will forward all requests from the client to the server, which will then carry out the requested response. The server will then send the response to the API, which will be routed back to the client.

Rationale for your architectural style and model

Emission Analyzer uses a layered architecture approach, allowing for each subsystem to have a dedicated layer to implement its distinct functionality. This approach promotes modularity, maintainability, and scalability, as each layer has a specific role, changes in one layer do not intrinsically impact others, and each layer can be scaled independently of others.

The application’s subsystems include the Presentation Layer, Application Layer, Service Layer, Data Access Layer, and Database Layer. The Presentation Layer handles user interaction and the visual display of the data, the Application Layer manages the API endpoints and communication with the Service Layer, the Service Layer implements business logic and data validation, the Data Access Layer manages database interactions and implements object-relational mapping, and the Database Layer stores the data.

Traceability from requirements to architecture

Figure 2: Requirements Traceability Matrix

These are the following functional requirements:

- FR1: The system shall allow users to create an account.

- FR2: The system shall allow users to add an engine to their account.

- FR3: The system shall allow users to edit an engine associated with their account.

- FR4: The system shall allow users to delete an engine associated with their account.

- FR5: The system shall predict NOx and CO emission levels based on the parameter data associated with an engine.

- FR6: The system shall generate and display visualizations, showing the predicted NOx and CO emission levels.

- FR7: The system shall allow users to download the prediction data of all engines associated with their account.

# Design

GUI (Graphical User Interface) design

Figure 3: Landing Page

Figure 4: Home Page

Figure 5: Add Engine Page

Figure 6: Engine Page

Figure 7: Edit Engine Page

Static model – class diagrams

## Entity-Relationship

Figure 8: Entity-Relationship Class Diagram

Software Components

Figure 9: Software Components Class Diagram

Dynamic model – sequence diagrams

## Add Engine

Sequence Diagram 1: Add Engine

Edit Engine

Sequence Diagram 2: Edit Engine

Delete Engine

Sequence Diagram 3: Delete Engine

Predict Emissions

Sequence Diagram 4: Predict Emissions

Generate Visualizations

Sequence Diagram 5: Generate Visualizations

Download Prediction Data

Sequence Diagram 6: Download Prediction Data

Rationale for your detailed design model

## GUI Rationale

### Landing Page

The landing page introduces the application’s purpose and objectives effectively, ensuring users immediately understand its value. Emission Analyzer’s landing page features a tagline summarizing its core functionality, helping users quickly grasp its main use case. It also highlights key features to attract user interest. Additionally, the landing page serves as an entry point, with a prominent “Get Started” button designed to streamline navigation. Clicking this button will provide users with immediate access to the application.

### Home Page

The home page is the first page users will see upon accessing the application. It consists of two sections: a side bar for navigation and a main display area that updates based on the selected option. The sidebar includes an “Add Engine” button and a dropdown menu listing the engines associated with a user’s account. If the user clicks the “Add Engine” button, the main display will render the form for entering and submitting the engine data. If the user selects a particular engine from the dropdown menu, the main display will render the data and visualizations associated with the engine. This page structure ensures an intuitive user experience by keeping navigation simple and concise.

### Add Engine Page

The Add Engine page is accessed when the user clicks the “Add Engine” button in the side bar. The main display will render a form that allows the user to add an engine to their account, with fields for the engine identification number, engine type, rated thrust, B/P ratio, and pressure ratio. The application will include error checking to ensure the data is valid. For example, the rated thrust, B/P ratio, and pressure ratio must be numerical values (either integers or decimals), while the engine identification number and engine type must be strings. When the user clicks “Submit,” the application will send a GET request to the back end to store the data. This page offers an intuitive way to add an engine to a user's account.

### Engine Page

The Engine page is accessed when the user selects an engine from the dropdown menu labeled “Engines.” The main display will show the engine’s information, including its engine identification number, engine type, and data parameters. Additionally, the page will provide options to perform emission predictions and generate visualizations, along with an option to edit the selected engine. This page serves as a visual representation of the data entered by the user, while also offering access to the core functionalities of the application.

### Edit Engine Page

The Edit Engine page is accessed by selecting the edit icon in the top-right corner of the Engine page. This is the only way to access this page, as an engine must first be selected for editing to be available. When the user clicks the edit icon, the main display will render a form that allows the user to modify the selected engine, with the same fields as those in the Add Engine form. However, the fields will be pre-filled with the data of the selected engine. This page provides an intuitive way for users to edit an engine associated with their account.

## Class Diagrams Rationale

The Entity-Relationship class diagram consists of three classes: User, Engine, and Prediction. The User class serves to establish the association between engine data and prediction data. The Engine class is responsible for storing information related to an engine, while the Prediction class stores data related to a prediction. The Engine class also allows a Prediction to be linked to it, and by extension, to a User. Since each class represents an entity to be stored in the database, no methods are associated with them.

The Software Components class diagram consists of six components: UI, Controller, Business Logic, Prediction Model, Data Manager, and Database. These components represent different layers of the application’s architecture. The UI displays information to the user, while the Controller routes requests to the appropriate Business Logic. The Business Logic validates data and forwards it either to the Prediction Model or the Data Manager, depending on the request. The Data Manager creates data objects and builds queries, and the Database stores the data.

## Sequence Diagrams Rationale

For each functional requirement, all layers within the architecture work together to facilitate it. The Presentation Layer displays the user interface through the UI component and sends requests to the Application Layer. The Application Layer uses the Controller component to process and route these requests. The Service Layer implements the business logic, performing tasks such as emission prediction through the Prediction Model component. It also interacts directly with the Data Access Layer, which includes the Data Manager component. The Data Manager handles the object-relational mapping logic and communicates with the Database Layer to persist user-entered data or application-generated data (e.g., from the Prediction Model).

In each sequence diagram, the Presentation Layer remains inactive only when the Controller has responded to its initial request. This is because the client is asynchronously waiting for the response, ensuring the data is rendered to the user once received.

Traceability from requirements to detailed design model

Figure 10: Component Traceability

These are the following functional requirements:

- FR1: The system shall users to create an account.

- FR2: The system shall allow users to add an engine to their account.

- FR3: The system shall allow users to edit an engine associated with their account.

- FR4: The system shall allow users to delete an engine associated with their account.

- FR5: The system shall predict NOx and CO emission levels based on the parameter data associated with an engine.

- FR6: The system shall generate and display visualizations, showing the predicted NOx and CO emission levels.

- FR7: The system shall allow users to download the prediction data of all engines associated with their account.

# Test Plan

Requirements/specifications-based system level test cases

## Create User

Request 1: Create User

Test Case 1: Create User

| Create User |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-1.1: Using an invalid key in the request body | Invalid key in the request body (e.g. first_name) | Send request to the server | 400 Bad Request |
| TC-2.1: Providing valid key with the incorrect data type | Valid key, wrong data type (user_id set to a numerical value) |  |  |
| TC-3: Submitting improperly formatted JSON | Malformed JSON (missing a curly brace or a quotation) |  |  |
| TC-4.1: Omitting required key from request body | Request body without user_id |  |  |
| TC-5: Submitting duplicate key | Request body with valid, existing user_id |  |  |
| TC-6: Valid user_id key | Request body with valid user_id |  | 200 OK |

## Add Engine

Request 2: Add Engine

Test Case 2: Add Engine

| Add Engine |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-1.2: Using an invalid key in request body | Invalid key in the request body (e.g. combustor_description) | Send request to server | 400 Bad Request |
| TC-2.2: Providing valid key with incorrect data type | Valid key, wrong data type (e.g. rated_thrust: “4.5”) |  |  |
| TC-3: Submitting improperly formatted JSON | Invalid JSON syntax |  |  |
| TC-4.2: Omitting required key from request body | Request body without any required key |  |  |
| TC-7: Adding an engine that is already associated with a user | A valid request body that contains an engine identification number already associated with the user |  |  |
| TC-8: Providing an invalid engine type | A request body that contains an invalid engine type (e.g. engine_type: “Diesel”) |  | 404 Not Found |
| TC-10: Using a nonexistent user_id | Request body with a nonexistent engine_id |  |  |
| TC-12: Using a valid user_id and valid engine data | Request body with valid user_id, valid engine data |  | 201 OK |

## Edit Engine

Request 3: Edit Engine

Test Case 3: Edit Engine

| Edit Engine |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-1.2: Using an invalid key in request body | Invalid key in the request body | Send request to server | 400 Bad Request |
| TC-2.2: Providing valid key with incorrect data type | Valid key, wrong data type |  |  |
| TC-3: Submitting improperly formatted JSON | Invalid JSON syntax |  |  |
| TC-4.2: Omitting required key from request body | Request body without user_id or engine |  |  |
| TC-8: Using an invalid engine type | Nonexistent engine type |  |  |
| TC-9: Using a nonexistent engine_id | Request body with a nonexistent engine_id |  | 404 Not Found |
| TC-10: Using a nonexistent user_id | Request body with a nonexistent user_id |  |  |
| TC-12: Using a valid user_id and valid engine data | Request body with valid user_id, valid engine data |  | 204 OK |

## Delete Engine

Request 4: Delete Engine

Test Case 4: Delete Engine

| Delete Engine |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-1.3: Using an invalid key in request body | Invalid key in the request body | Send request to server | 400 Bad Request |
| TC-2.3: Providing valid key with incorrect data type | Valid key, wrong data type |  |  |
| TC-3: Submitting improperly formatted JSON | Invalid JSON syntax |  |  |
| TC-4.3: Omitting required key from request body | Request body without user_id or engine |  |  |
| TC-9: Using a nonexistent engine_id | Request body with a nonexistent engine_id |  | 404 Not Found |
| TC-10: Using a nonexistent user_id | Request boy with a nonexistent user_id |  |  |
| TC-13: Valid user_id, valid engine_identification | Request body with a valid user_id and engine_identification |  | 200 OK |

## Predict Emissions

Request 5: Predict Emissions

Test Case 5: Predict Emissions

| Predict Emissions |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-1.3: Using an invalid key in the request body | Invalid key in the request body | Send request to the server | 400 Bad Request |
| TC-2.3: Providing valid key with the incorrect data type | Valid key, wrong data type (e.g. setting rated_thrust as a string) |  |  |
| TC-3: Submitting improperly formatted JSON | Malformed JSON (missing a curly brace or a quotation) |  |  |
| TC-4.3: Omitting required key from request body | Request body that is missing user_id, rated_thrust, bp_ratio, pressure_ratio, or all |  |  |
| TC-11: Prediction Model is unavailable | Request body with valid keys and their correct data types |  | 503 Service Unavailable |
| TC-9: Using a nonexistent engine_id | Request body with a nonexistent engine_id |  | 404 Not Found |
| TC-8: Using a nonexistent user_id | Request boy with a nonexistent user_id |  |  |
| TC-13: Valid user_id, valid engine_identification | Request body with a valid user_id and engine_identification |  | 200 OK |

## Generate Visualizations

Request 6: Generate Visualizations

If the prediction data for the engine is unavailable, the application will send a request to the server to retrieve it. It has the same test cases as Predict Emissions as it uses the same endpoints and data models.

Test Case 6: Generate Visualizations

| Generate Visualizations |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-13: Valid user_id, valid engine_identification | Request body with a valid user_id and engine_identification | Send request to server | 200 OK |

## Download Prediction Data

Request 7: Download Prediction Data

If the prediction data for the engine is unavailable, the application will send a request to the server to retrieve it. It has the same test cases as Predict Emissions as it uses the same endpoints and data models.

Test Case 7: Download Prediction Data

| Download Prediction Data |  |  |  |
| --- | --- | --- | --- |
| Test Case | Prefix | Postfix | Expected Result |
| TC-13: Valid user_id, valid engine_identification | Request body with a valid user_id and engine_identification | Send request to server | 200 OK |

Techniques used for test generation

## Techniques

To generate our tests, we will employ both scenario testing and unit testing. Unit tests for our database models will help ensure that data is being correctly inserted into the database, while scenario tests will verify that the system functions as expected from end to end.

Our testing strategy incorporates both black-box and white-box testing approaches. Black-box testing is used in our scenario tests to validate system functionality based on various user inputs, without knowledge of the internal code. In contrast, white-box testing is applied in our unit tests to verify the internal logic and structure of our code.

Assessment of the goodness of your test suite

## Criteria

To measure the quality of our tests, we will use criteria such as code coverage (aiming for 90 percent and above), inclusion of edge cases, repeatability of results, and clarity of test logic. We will also ensure that each test targets one behavior and runs independently.

Traceability of test cases to use cases

Table 6: Traceability Matrix

|  | Functional Req. Tested | FR1 | FR2 | FR3 | FR4 | FR5 | FR6 | FR7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Test Cases | 47 | 6 | 7 | 7 | 6 | 7 | 7 | 7 |
| TC-1.1 | 1 | X |  |  |  |  |  |  |
| TC-1.2 | 2 |  | X | X |  |  |  |  |
| TC-1.3 | 4 |  |  |  | X | X | X | X |
| TC-2.1 | 1 | X |  |  |  |  |  |  |
| TC-2.2 | 2 |  | X | X |  |  |  |  |
| TC-2.3 | 4 |  |  |  | X | X | X | X |
| TC-3 | 7 | X | X | X | X | X | X | X |
| TC-4.1 | 1 | X |  |  |  |  |  |  |
| TC-4.2 | 2 |  | X | X |  |  |  |  |
| TC-4.3 | 4 |  |  |  | X | X | X | X |
| TC-5 | 1 | X |  |  |  |  |  |  |
| TC-6 | 1 | X |  |  |  |  |  |  |
| TC-7 | 1 |  | X |  |  |  |  |  |
| TC-8 | 6 |  | X | X | X | X | X | X |
| TC-9 | 5 |  |  | X | X | X | X | X |
| TC-10 | 2 |  | X | X |  |  |  |  |
| TC-11 | 3 |  |  |  |  | X | X | X |
| TC-12 | 2 |  | X | X |  |  |  |  |
| TC-13 | 1 |  |  |  | X |  |  |  |

Test Description 1: Create User

| FR1: Create User |  |
| --- | --- |
| TC-1.1 | Restricts request box to only valid key (e.g. user_id) |
| TC-2.1 | Enforces correct data type (e.g. user_id set to numerical value) |
| TC-3 | Enforces proper JSON format |
| TC-4.1 | Restricts omission of keys. (e.g. missing user_id) |
| TC-5 | Restricts duplication of user_id |
| TC-6 | Tests validation of user_id |

Test Description 2: Add Engine

| FR2: Add Engine |  |
| --- | --- |
| TC-1.2 | Restricts request box to only valid keys (e.g. user_id, engine_type, rated_thrust) |
| TC-2.2 | Enforces correct data type (e.g. user_id set to string) |
| TC-3 | Enforces proper JSON format |
| TC-4.2 | Restricts omission of keys (e.g. user_id, engine_type, rated_thrust) |
| TC-7 | Restricts a user having duplicate engines |
| TC-8 | Enforces the use of a valid engine type |
| TC-10 | Enforces that the user must already exist |
| TC-12 | Tests validation of user_id and engine data |

Test Description 3: Edit Engine

| FR3: Edit Engine |  |
| --- | --- |
| TC-1.2 | Restricts request box to only valid keys (e.g. user_id, engine_type, rated_thrust) |
| TC-2.2 | Enforces correct data type (e.g user_id set to numerical value, or rated_thrust being a string) |
| TC-3 | Enforces proper JSON format |
| TC-4.2 | Restricts Omission of keys (e.g user_id, engine_type, rated_thrust, etc.) |
| TC-8 | Enforces the use of a valid engine type |
| TC-9 | Enforces that the engine must already exist |
| TC-10 | Enforces that the user must already exist |
| TC-12 | Tests validation of user_id and engine data |

Test Description 4: Delete Engine

| FR4: Delete Engine |  |
| --- | --- |
| TC-1.3 | Restricts request box to only valid keys (e.g. user_id, engine_identification) |
| TC-2.3 | Enforces correct data type (e.g. user_id being a string) |
| TC-3 | Enforces proper JSON format |
| TC-4.3 | Restricts omission of keys (e.g user_id, engine_identification) |
| TC-10 | Enforces that the user must already exist |
| TC-9 | Enforces that the engine must already exist |
| TC-13 | Tests validation of user_id and engine_identification |

Test Description 5: Perform Emission Prediction, Generate Visualizations, Download Prediction Data

| FR5: Predict Emissions, FR6: Generate Visualizations, FR7: Download Prediction Data |  |
| --- | --- |
| TC-1.3 | Restricts request box to only valid keys. (e.g. user_id, engine_identification) |
| TC-2.3 | Enforces correct data type |
| TC-3 | Enforces proper JSON format |
| TC-4.3 | Restricts omission of keys (e.g. user_id, engine_identification) |
| TC-10 | Enforces that the user must already exist |
| TC-9 | Enforces that the engine must already exist |
| TC-11 | Enforces that the Prediction Model must be available |

# Evidence the Document Has Been Placed under Configuration Management

| Version | Checked Out By | Checked In By | Changes Made | Reviewers | Ship-It Status |
| --- | --- | --- | --- | --- | --- |
| V1.1 | Greg | Greg | Added Test plan, Traceability of test cases, Req for Test Generation | Victor, Brie | ✅ |
| V1.2 | Srinesh | Srinesh | Added Design section | Brie, Josh | ✅ |
| V1.3 | Yousuf | Yousuf | Added Architecture section | Victor, Josh | ✅ |
| V1.4 | Victor | Victor | Added Requirements (Functional and Nonfunctional); Rational of Use Case, Use cases graphics, Textual Description of Use Case; Nonfunctional Reqs. | Brie, Josh | ✅ |
| V1.5 | Josh | Josh | Added Project Management section | Brie, Srinesh | ✅ |

# Engineering Standards and Multiple Constraints

- IEEE Std 1058-1998: Software Project Management Plans

- PMBOK® Guide: Project Management Body of Knowledge

- IEEE Std 12207: Software Life Cycle Processes

- IEEE Std 15939: Measurement Process

- ISO/IEC/IEEE Std 29148-2018: Systems and Software Engineering

- Requirements Engineering [pdf]

- IEEE Std 830-1998: Software Requirements [pdf]

- IEEE Std 29148: Requirements Engineering [pdf]

- ISO/IEC/IEEE Std 29148-2018: Systems and Software Engineering

Life Cycle Processes

- IEEE Recommended Practice for Architectural Description of Software-Intensive Systems

- IEEE Std 1471-2000: Software Architecture

- IEEE Std 1016-1998-(Revision-2009): Software Design

- IEEE Std 829-1983: Software Testing [pdf]

- ISO/IEC/IEEE Std 29119-1-(Revision-2022): Part 1 - Software Testing General Concepts [pdf]

- ISO/IEC/IEEE Std 29119-2-(Revision-2021): Part 2 - Test Process [pdf]

- ISO/IEC/IEEE Std 29119-3-(Revision-2021): Part 3 - Test Documentation [pdf]

- ISO/IEC/IEEE Std 29119-4-(Revision-2021): Part 4 - Test Techniques [pdf]

# Additional References

Larson, E. and Gray, C., 2014. Project Management: The Managerial Process. McGraw Hill

Humphrey, W.S. and Thomas, W.R., 2010. Reflections on Management: How to Manage Your Software Projects, Your Teams, Your Boss, and Yourself. Pearson Education

Lamsweerde, A.V., 2009. Requirements Engineering: From System Goals to UML Models to Software Specifications. John Wiley

- Lattanze, A.J., 2008. Architecting Software Intensive Systems: A Practitioner’s Guide. CRC Press

- Bass, L., Clements, P. and Kazman, R., 2003. Software Architecture in Practice. Addison-Wesley

- Larman, C., 2012. Applying UML and Patterns: An Introduction to Object Oriented Analysis and Design and Iterative Development. Pearson Education.

- Arlow, J.,  2005. Analysis and Design with UML 2 and UP. Zuhike Engineering.

- Hyman, B., 1998. Fundamentals of Engineering Design. New Jersey: Prentice Hall

- Simon, H.A., 2014. A Student's Introduction to Engineering Design: Pergamon Unified Engineering Series (Vol. 21). Elsevier

- Jorgensen, P.C., 2013. Software Testing: A Craftsman's Approach. Auerbach Publications

- Mathur, A.P., 2013. Foundations of Software Testing, 2/e. Pearson Education

- Amman, Offutt, 2016, Introduction to Software Testing. Cambridge University Press

# Acknowledgment

We would like to thank our sponsors Trey Williams, Trevor A. Lang, Ryan Havens, and Marc Perna for providing us with their guidance throughout the development of Emission Analyzer.